CONFIDENTIAL • CLIENT PROPOSAL

JTYeo CPA Accounting Office

DOLE-Compliant Leave Management System (LMS) • Project Implementation Proposal

| Client Name: Atty. Jonathan Yeo, CPA & Management Committee | Date of Proposal: February 2026 |
| --- | --- |
| Practice Name: JTYeo CPA Accounting Office | Target Deployment: Turnkey 3-4 Weeks (Ready for Q2 2026) |

Client Practice: JTYeo CPA Accounting Office
Managing Partner: Atty. Jonathan Yeo, CPA
Practice Profile: Boutique CPA & Tax Practice (6 Personnel: 1 Managing Partner + 5 Associates)
Date: August 2026
Document Ref: PROP-2026-JTYEO-02 (2-Tier Implementation Options)

1. Executive Summary & Practice Context

In a boutique accounting and tax practice of 6 professionals (1 Managing Partner and 5 Associates), workforce coordination is vital. If even one or two staff members are away concurrently during peak audit cut-offs or tax filing deadlines, up to 33% to 50% of the firm's operational capacity is impacted. Manual tracking via paper forms or spreadsheets leads to unverified absences, engagement coverage blindspots, and unexpected year-end cash payout obligations.

This proposal presents two tailored implementation packages custom-engineered for JTYeo CPA Accounting Office:

Tier 1: Boutique Practice Edition (₱75,000) — Dedicated 6-user digital leave management portal, 5 core categories, employee self-service balance ledgers, Managing Partner approval queue & proxy filing, and server deployment.

Tier 2: Boutique Practice Cloud Suite (₱85,000) ⭐ Recommended Flagship — Everything in Tier 1 PLUS 1-click semi-monthly payroll CSV export (JuanTax/Sprout/QuickBooks), Year-End Unused Leave Cash Conversion Ledger & Reserve Calculator, Interactive 6-Person Team Coverage Calendar, Medical Proof Viewer, immutable audit trails with IP tracking, automated email alerts, and 3 months priority SLA warranty.

2. Strategic Package Comparison Matrix

| System Module & Capability | Tier 1: Boutique Edition (₱75,000) | Tier 2: Boutique Suite (₱85,000) 🏆 |
| --- | --- | --- |
| Target Practice Size | Tailored for 6 Practice Personnel | Tailored for 6 Practice Personnel + Expandable |
| Leave Policy Coverage | 5 Core Firm Categories (VL, SL, Emergency, Bereavement, LWOP) | Full 12 Statutory & Firm Categories (Solo Parent, Maternity, Paternity, Special Women, VAWC, CPD Study, etc.) |
| Semi-Monthly Payroll Sync | Manual Entry from Ledger Table | 1-Click Formatted Payroll CSV Export (JuanTax, Sprout Solutions, QuickBooks, Excel) with Auto-Deductions |
| Owner Year-End Cash Liabilities | Manual Computation per Staff | Automated Real-Time Leave Cash Conversion Ledger (Live Year-End Cash Payout Liability Forecast for 5 Staff) |
| Firm Coverage & Scheduling | Standard History List | Interactive 6-Person Team Absence Calendar (Visual Coverage Tracker to Prevent Overlapping Absences) |
| Medical Proof Verification | Physical Paper Note Submission | In-App Medical Certificate & Document Proof Uploader with 1-Click Secure In-App Viewer |
| Compliance & Audit Records | Standard Application Database Logs | Immutable Enterprise Audit Trail with IP Tracking, Timestamps, and Action Histories |
| Real-Time Staff Alerts | In-App Dashboard Notifications | Automated Real-Time Transactional Email Alerts (Filing, Approvals, Rejections) |
| Working Days Calculation | Consecutive Calendar Days Math | Automated Working Days Engine (Auto-Excludes Weekends & Official Regular/Special Holidays) |
| Tax Season Blackout Advisory | Manual Owner Oversight | Peak Tax Season Blackout Advisory Engine (Engagement Clearance Alerts for March 15 – April 15) |
| Credit Accrual & Rollover | Manual Yearly Balance Reset | Automated Monthly Accruals (+1.25d/mo) & Annual Fiscal Year Rollover Engine |
| Managing Partner Governance | Approval Queue & On-Behalf Filing | Executive Approval Portal, Engagement Notes, Proxy Filing & Roster Availability Overview |
| Production Server Setup | Full Server Setup, Database Config & SSL | Full Server Setup, Database Config, SSL & Scheduled Auto-Backups |
| Warranty & SLA Support | 60 Days Standard Maintenance Support | 3 Months Priority SLA Support + Live Staff Onboarding & Training Session |

3. Detailed Package Breakdown

🥈 Tier 1: Boutique Practice Edition — ₱75,000

6-User Role-Based Access Control (RBAC): Individual login credentials for the Managing Partner and all 5 staff associates.

Real-Time Leave Balance Ledger: Accurate tracking of Vacation Leave (12.0d), Sick Leave (10.0d), Emergency, Bereavement, and LWOP with instant deduction updates.

Managing Partner Approval Governance: Centralized approval queue for Atty. Jonathan Yeo to review, approve, or reject requests with customized feedback/engagement notes.

Partner Proxy Leave Filing: Capability for the Managing Partner to file leave on behalf of any associate with instant balance checks.

Staff Self-Service Portal: Dedicated dashboard for associates to check remaining credits, submit requests, and track approval status.

Master Firm Leave Ledger: Complete historical log of all filings with status filters (Approved, Pending, Rejected).

Server Setup & Deployment: Complete deployment, database schema setup, and SSL security configuration on firm infrastructure.

Warranty & Technical Support: 60 Days standard bug-fix warranty and technical maintenance.

🥇 Tier 2: Boutique Practice Cloud Suite — ₱85,000 ⭐ (Recommended Flagship Package)

Everything in Tier 1 (₱75,000) PLUS the following high-ticket enterprise modules:

1-Click Formatted Payroll CSV Export Engine: Generates payroll deduction summaries custom-formatted for Philippine payroll software (JuanTax, Sprout Solutions, QuickBooks, or Excel). Automatically computes unpaid leave salary deductions per semi-monthly cutoff.

Year-End Unused Leave Cash Conversion Ledger & Reserve Calculator: Real-time automated calculator multiplying unconsumed leave balances by each employee's daily rate, providing Atty. Yeo with an instant forecast of annual cash conversion payouts required at year-end.

Interactive 6-Person Team Coverage Calendar: Visual monthly schedule showing team availability. Ensures that multiple associates on the same client engagement do not take simultaneous leaves during critical audit deadlines.

Digital Medical Certificate & Supporting Proof Engine: Staff can upload physician notes, medical slips, and seminar proof directly in the portal, allowing the Managing Partner to verify legitimacy in 1 click.

Immutable Enterprise Audit Trail with IP Tracking: Tamper-proof activity logs capturing every submission, approval, rejection, and balance change with exact timestamps, staff names, and client IP addresses.

Automated Real-Time Email Notifications: Instant transactional email alerts sent to associates and Atty. Yeo whenever leaves are submitted, approved, or decided.

Automated Holiday & Working Days Exclusion Calculator: Automatically detects and excludes weekends and official statutory regular/special non-working holidays from leave deductions.

Peak Tax Season Blackout Advisory Engine: Visual alert banner and clearance reminder for leaves requested during annual income tax return filing cut-offs (March 15 – April 15).

Automated Monthly Accrual & Annual Fiscal Rollover Engine: Configurable monthly accrual rules (+1.25d VL monthly) and automated year-end credit resets and rollovers.

Extended Statutory Category Pack: Full configuration of Solo Parent Leave, Maternity Leave, Paternity Leave, Special Women Leave, VAWC Leave, and CPA Board Exam/CPD Study Leave.

3 Months Priority SLA Support & Full Staff Onboarding: 3 Months Extended Priority SLA Support, video walkthroughs, and a live onboarding training session for all 6 firm members.

🥇 Tier 2: Enterprise Suite — ₱85,000 ⭐ (Recommended Flagship Package)

Everything in Tier 1 (₱75,000) PLUS the following high-ticket enterprise modules:

Automated Formatted Payroll CSV Export Engine: One-click export formatted specifically for Philippine payroll processing (JuanTax, Sprout Solutions, QuickBooks, or custom Excel formats), automatically computing unpaid leave deductions.

Year-End Unused Leave Cash Conversion Ledger: Real-time automated computation multiplying unconsumed leave credits by employee daily wage rates, providing Managing Partners with an instant calculation of annual cash liabilities.

Interactive Multi-Department Absence Calendar: Visual monthly schedule showing team availability and planned absences to prevent engagement understaffing during client audits.

Medical Certificate & Document Proof Engine: Staff can attach physician notes, CPD seminar slips, and death certificates with 1-click in-app viewing.

Immutable Enterprise Audit Trail: Tamper-proof audit logs recording every leave submission, approval, rejection, and balance adjustment with exact timestamps, user names, and client IP addresses.

Automated Real-Time Email Notifications: Instant transactional email alerts sent to staff and partners whenever leave applications are filed, approved, or rejected.

Automated Holiday & Working Days Exclusion Engine: Automatically detects and excludes weekends and official statutory regular/special non-working holidays from leave deductions.

Peak Tax Season Advisory Engine: Visual blackout warning banner and partner clearance enforcement for leaves during the annual income tax return filing period (March 15 – April 15).

Administrative Accrual Engine: Automated monthly accrual rules (+1.25d VL monthly) and annual rollover configuration.

Extended Statutory Category Pack: Full configuration of Solo Parent Leave, Maternity Leave, Paternity Leave, Special Women Leave, VAWC Leave, and CPA Board Exam/CPD Study Leave.

Priority SLA Warranty & Staff Training: 3 Months Priority SLA Support, video tutorials, and a live executive onboarding session for all practice staff.

4. Investment & Implementation Roadmap

By upgrading to the ₱85,000 Enterprise Suite (a modest ₱10,000 incremental difference from Tier 1), JTYeo CPA Accounting Office eliminates over 120+ hours of manual payroll reconciliation and year-end SIL liability auditing annually, while establishing rock-solid compliance documentation for DOLE and BIR labor reviews.

| Payment Milestone 1 (Mobilization): 50% upon contract signing and project kickoff | Implementation Timeline: 3 to 4 Weeks from kickoff to deployment |
| --- | --- |
| Payment Milestone 2 (Delivery): 30% upon system staging deployment & demonstration | Live Demonstration System: 100% Functional & Verified Prototype Ready |
| Payment Milestone 3 (Sign-Off): 20% upon final acceptance & staff training session | Client Support Guarantee: Dedicated Priority Technical Support Included |

5. Proposal Acceptance & Authorization

| Prepared & Submitted By: _____________________________________ Executive Software Solutions Team Technical Implementation Lead | Accepted & Approved By: _____________________________________ Atty. Jonathan Yeo, CPA Managing Partner & HR Head, JTYeo CPA Accounting Office |
| --- | --- |